| Licence for Alterations |  |
| --- | --- |
| relating to 25 Kensington Palace Gardens, Kensington W8 |  |
| Dated | 2019 |
| Her Majesty the Queen (1) |  |
| The Crown Estate Commissioners (2) |  |
| Slovak Republic, formerly the Czechoslovak Socialist Republic (3) |  |

THIS LICENCE is made on 						2019

BETWEEN

(1)	HER MAJESTY THE QUEEN

(2)	THE CROWN ESTATE COMMISSIONERS on behalf of Her Majesty acting in exercise of the powers conferred by  the Crown Estate Act 1961 ("the Commissioners") and

(3)	SLOVAK REPUBLIC, formerly known as CZECHOSLOVAK SOCIALIST REPUBLIC of 25 Kensington Palace Gardens, Kensington W8

- Definitions

  - In this Licence the following words have the following meanings:

- 1995 Act                         the Landlord and Tenant (Covenants) Act 1995

- Building	25 Kensington Palace Gardens, Kensington W8 as described in the Lease

- CDM Regulations	The Construction (Design and Management) Regulations 2015 and any regulations amending or replacing the same

- Consents	All statutory and other consents, licences, permissions, approvals and authorisations necessary for starting, carrying out and retaining the Works including any planning permission or listed building consent and also including the consent of the owners or occupiers of any neighbouring property if needed

- Drawings	The drawing(s) referred to in Part II of the Schedule

- End of the Term	The date the term created by the Lease ends, whether it ends by expiry, by notice on you or you give up the Lease or it ends under any other circumstances

- Health and Safety File	The meaning given to it by the CDM Regulations

- Insurers	The insurers with whom the Building is insured

- Lease 	The Lease details of which are set out in Part I of The Schedule including any document that is supplemental or collateral to it whether or not it is expressly stated to be so

- Prohibited Materials	materials that

- are generally known at the time of use to be harmful to health or the environment or detrimental to safety;

- are likely adversely to affect durability in the circumstances in which they are used;

- do not meet British or European Standards (where these apply) or codes of practice or good building practice

- Noisy Works	Works involving the use of machinery or equipment capable of producing noise exceeding 80 decibels

- Regulations	Any regulations set out in the Lease and any regulations made by us in the interests of good estate management and/or environmentally responsible estate management relating to the carrying out of works or alterations at the Building

- Roadway Manager	Such persons appointed from title to time to deal with the management of the roadways in the vicinity of the Building

- The Queen	Her Majesty the Queen and anyone who becomes king or queen after her

- we, us, our	As long as the Queen is entitled to the Building at the End of the Term, this means The Crown Estate Commissioners (and any other person who manages The Crown Estate).  If the Queen is no longer entitled to the Building at the End of the Term, “we”, “us” and “our” means whoever is entitled to the Building at the End of the Term

- Works	The work to be done by you as described in Part III of the Schedule as shown on the Drawings and specifications listed in Part II of the Schedule and attached to this licence and includes making good any damage caused when doing the Works

- you	Slovak Republic, formerly known as Czechoslovak Socialist Republic and any person entitled (whether alone or with any other person) to the Lease at any time

- Understanding this Licence

  - The headings to clauses and schedules in this Licence are for reference only.  They do not affect the text.

  - References to persons include bodies corporate, unincorporated associations and partnerships in each case whether or not they have a separate legal identity.

  - If a condition in this Licence requires you not to do something, you must not allow anyone else to do it.

  - Only we and you have rights relating to this Licence under the Contracts (Rights of Third Parties) Act 1999.

  - All agreements and obligations by a party in this Licence (whether or not expressed as covenants) are to be read as covenants by that party.

  - If a party consists of more than one person, the covenants and obligations which that party undertakes can be enforced against them all jointly or against each individually

  - If a court decides that any condition in this Licence cannot be enforced, this will not affect the other conditions in this Licence.

  - For so long as the immediate reversionary interest in the Building forms part of the Crown Estate, a covenant by (or implied by) us is made (or implied) by the Commissioners acting in exercise of the powers conferred by the Crown Estate Act 1961.  No covenants, agreements or obligations are given by Her Majesty or anyone who reigns after Her.  No liability is imposed on Her Majesty or anyone who reigns after Her or on the Commissioners in any personal or private capacity.  With effect from the date that the reversion to the Lease ceases to form part of The Crown Estate, those covenants are deemed to be made by the person subsequently entitled to the reversion.  All liability of the Commissioners for those covenants will stop from that date.

- Operation of this Licence

## This Licence is supplemental and collateral to the Lease.

- Consent to the Works

  - You have applied to us for permission to carry out the Works as shown on the Drawings and we agree that that you may carry out all (but not part of) the Works on the conditions set out in this Licence.

  - We may withdraw our consent to the Works if they are not started within 12 months of the date of this Licence.

- Your Responsibilities

  - Before starting the Works you agree that you will:

    - obtain all Consents for the Works at your own expense and give copies of them to us;

    - give us copies of any party wall awards (if any);

    - obtain our written approval of any condition in any Consent granted for the Works;

    - obtain our written approval to the Mechanical and Electrical specification;

    - obtain our written approval of the hoarding proposals and the hoarding is to have either a leafy green image or be painted with The Crown green – RAL 6007;

    - give us a Schedule of Condition from the North Gate to the Embassy off street parking including the roadway;

    - give full details of the Works to the Insurers and obtain their consent (if required); and

    - give us at least 28 days written notice of the date you plan to start the Works.

  - At least three weeks prior to starting any excavation on any roadway or pavement you will provide a Traffic and Pedestrian Management Plan including Temporary Protection of any works outside the boundary of the Building to the Roadway Manager and Savills for prior approval;

  - Before starting any excavation on any roadway or pavement you will complete a due diligence exercise to ensure that existing service cables or pipes will not disrupted or damaged and provide this to the Roadway Manager and Savills for prior approval;

  - You agree that you will start and finish the Works as soon as possible and in any event within 93 weeks of the date of commencement of the Works (including removing all debris and equipment).

  - You agree that all parts of the Works are at your sole risk until they are completed in accordance with this Licence.

  - You agree to have the Works carried out:

    - in a good and workmanlike way;

    - using only good quality suitable materials that;

- where practicable are sustainably sourced and procured;

- where practicable meet relevant sustainability standards (where such standards exist); and

- are fit for purpose for which they will be used.

    - using only contractors with a good reputation;

    - between 8am and 5pm on weekdays only;

    - to our satisfaction;

    - in line with:

#### 5.4.6.2	the Consents

#### 5.4.6.3	any requirements of the Insurers

#### 5.4.6.4	the Regulations

#### 5.4.6.5	current codes of building practice at the time

#### 5.4.6.6	any guidelines or procedures we issue relating to conservation on The Crown Estate (or the part of it the Building is in) which apply at the relevant time.  If there are no guidelines or procedures you must follow the best conservation practice at the time

#### 5.4.6.7	in line with the Roadway Rules and Regulations attached hereto

#### 5.4.6.8	in line with the Kensington Palace Gardens Site Working Guidance Notes attached hereto

    - in a way that does not cause annoyance, inconvenience, nuisance or disturbance to us or any of the owners or occupiers of any neighbouring or adjoining property or infringe any of their rights, but if by doing the Works damage is caused to the Building or any neighbouring or adjoining property you will immediately make good such damage at our request and to our reasonable satisfaction;

    - Without using any Prohibited Materials and following the guidance in the edition of the publication "Good Practice in the Selection of Construction Materials" (Ove Arup & Partners) current at the date of this licence;

  - You also agree that if the Works require any scaffolding to be erected such scaffolding shall be suitably alarmed using a system that meets the relevant building code of practice

  - You also agree:

    - not to carry out any Noisy Works except between 10am and 2pm on weekdays;

    - not to carry out any Works at all at weekends or on Bank Holidays;

    - to erect and maintain dust screens to the satisfaction of our surveyor whilst the Works are being carried out;

    - to clear all rubbish and debris from the Building on a daily basis;

    - not to leave any materials on the pavement or in the road outside or near the Building;

    - not to display any advertisements or signs or contractors’ boards outside (or that can be seen from the outside) the Building;

    - to give us all the information about the Works that we ask for;

    - to allow us to enter the Building at reasonable times when we ask to inspect the Works whilst they are being carried out and after they are finished;

    - no loading or unloading shall be permitted on Kensington Palace Gardens roadway;

    - vehicles weighing 7.5 tonnes or more must access the Building  through the south entrance to Kensington Palace Gardens only but vehicles weighing less than 7.5 tonnes may access the Building through the north gate from Bayswater Road subject to a maximum of 10 lorries/vehicles per day being permitted to enter Kensington Palace Gardens and only Monday to Friday;

    - no offloading of deliveries will be permitted on Kensington Palace Gardens and all offloading must take place within the Building boundaries;

    - you will liaise closely with the Roadway Manager and his team at all times for all deliveries; and

  - You agree that on finishing the Works you must:

    - let us know that the Works have been finished so our surveyor can inspect them;

    - remove all debris and equipment from the Building.

  - You agree that on finishing the Works, Conways are to complete the reinstatement of the roadway and pavement surfaces at your cost. Surface reinstatement must be joint to joint and patches are not permitted. A meeting is to be held with the you, Conways and the Roadway Manager prior to the resurfacing works to agree the scope of the reinstatement. The Roadway Manager will confirm the resin top colour and materials to the roadway and pavement.

  - If our surveyor decides that the Works have not been finished in accordance with the terms of this Licence you must finish them as soon as possible and clause 5.9.1 will apply repeatedly until the surveyor and we do so decide.

- CDM Regulations and Health & Safety File.

  - You hereby agree in writing for the purposes of the CDM Regulations to be treated as the only client in relation to the Works and we agree to such election.

  - You will comply with your duties under the CDM Regulations and will use all efforts to ensure that the Works are planned, designed and carried out in accordance with the CDM Regulations.

  - To the extent that we may have any duties under the CDM Regulations in relation to the Works, you will ensure that appropriate facilities are provided and the Works are planned, designed, carried out and managed in a way that fulfils our duties.

  - You will ensure that all Health and Safety files relating to the Works are reviewed, supplemented and updated by a competent person as the Works progress.  On completion of the Works you will give us a copy of the up to date Health and Safety File and you will procure that there shall be granted to us with full title guarantee a royalty free and irrevocable licence to use and copy any information and documents  or other materials comprised in the Health and Safety file for the Works for any purpose connected with the Building and such licence or licences shall also contain a right to grant sub-licences on similar terms to be transferrable to third parties.

- Costs and Expenses

  - You must pay and indemnify us against the reasonable and proper costs incurred by us in connection with this Licence, the approval, inspection and reinstatement of the Works and the approval of the Consents including the fees and expenses of our solicitors, surveyors, architects, managing agents, engineers and other appropriate people.

  - You must indemnify us in full and keep us indemnified against:

- 7.3.1 	any rates, charges, outgoings, taxes and fees resulting from doing and retaining the Works that we may have to pay; and

- 7.3.2	any costs, losses, expenses or proceedings from doing or reinstating the Works or any breach by you or your agents or contractors of any of the conditions in this Licence.

- Reinstatement

# Just before the End of the Term, if we ask, you must remove and make good either all or some of the Works (as we decide) and make good any parts of the Building damaged or affected by such removal to our reasonable satisfaction.

- Ending this Licence

# If the Works are not completed to our satisfaction within 93 weeks of the date of commencement of the Works, if the works are not commenced within 12 months of the date of this Licence or if you break any of the conditions in this Licence before finishing the Works then we may end this Licence by giving you notice in writing.  This notice will take effect immediately.  This will not affect our right or remedies against you in respect of any previous breach by you of any of the conditions in this Licence.  Nor will we be obliged to repay you any money that you have paid us in connection with this Licence.

- Consent Limited to Works

# Our agreement given by this Licence is restricted to the Works.  It does not authorise any variation of the Lease which still applies in full.

- Re-entry

- The conditions for re-entry in the Lease will be exercisable on a breach of this Licence in the same way as if this Licence were part of the Lease.

- No Warranty as to Sustainability

- Nothing in this Licence is deemed to imply any representation or warranty by us or our surveyor that the Works are suitable for the Building or that the Works or any reinstatement work required by this Licence may be lawfully done.  You acknowledge that you are not relying wholly or partly on:

- any statement or representation by or on behalf of us before the date of this Licence as to such matters or

- any confirmation by our surveyor (whether express or implied) that the Works have been completed in accordance with this Licence.

- English Law

- This Licence is governed by English Law.  Any disputes will be dealt with by the English courts.

- This Licence is executed as a Deed by the parties and is delivered and takes effect on the date at the beginning of this Licence.

THE SCHEDULE referred to

PART I

Short particulars of the Lease

Date				12 October 1970

Parties				(1) The Queen's Most Excellent Majesty

(2) The Crown Estate Commissioners

(3) The Czechoslovak Socialist Republic

Property			25 to 30 Kensington Palace Gardens, Kensington W8

Term				93 years and 188 days from 1 July 1970

PART II

Details of the approved Drawing(s)

Planning and Heritage Statement, 25 Kensington Palace Gardens, W8 4QY, November 2017

Existing Site Plan EX_011

Existing Basement Plan Level -2 EX_110

Existing Basement Plan Level -1 EX_120 A

Existing Ground Plan EX_130 A

Existing First Floor Plan EX_140

Existing Second Floor Plan EX_150

Existing Third Floor Plan EX_160

Existing Fourth Floor EX-170

Existing Roof Plan EX_180

Exiting East Elevation EX_210

Existing West Elevation EX_220

Existing North Elevation EX_230

Existing South Elevation EX_240

Existing Section A-A' EX_310

Existing Section C-C EX_320

Demolition Site Plan DE_011

Demolition Basement Plan Level -2 DE_110

Demolition Basement Plan Level -1 DE_120 A

Demolition Ground Floor Plan DE_130 A 
Demolition First Floor Plan DE_140

Demolition Second Floor Plan DE_150

Demolition Third Floor Plan DE_160

Demolition Fourth Floor Plan DE_170

Demolition Roof Plan DE_180

Demolition East Elevation DE_210

Demolition West Elevation DE_220

Demolition North Elevation DE_230 
Demolition South Elevation DE_240

Demolition Section A-A' DE_310

Demolition Section C-C' DE_320

Proposed Site Plan PL_011

Proposed Main Services Plan PL_012 B 
Proposed Basement Plan Level -2 PL_110

Proposed Basement Plan Level -1 PL_120 A

Proposed Ground Floor Plan PL-130 A

Proposed First Floor Plan PL_140

Proposed Second Floor Plan PL_150

Proposed Third Floor Plan PL_160 A

Proposed Fourth Floor Plan PL_170

Proposed Roof Plan PL_180 
Proposed East Elevation PL_210

Proposed West Elevation PL_220

Proposed North Elevation PL_230

Proposed South Elevation PL_240

Proposed Section A-A' PL_310 
Proposed Section C-C' PL_320

2

PART III

Brief description of works and alterations

External

- Replace all fixed and opening single glazing with double glazed units

- Remove gas meter units

Mains Services

- Install new independent mains gas, foul water, sewage and clear water service connections (currently shared with Embassy of Czech Republic 25&26 Kensington Palace Gardens).

Internal Refurbishment

- Replace finishes and fittings

- Install new mechanical and electrical services

- Install new heating and ventilation

- Re-arrange the layout of the second floor involving converting existing flats into offices.

- Re-arrange the layout of the third floor involving converting the existing flats in offices and converting the existing offices into residential flats.

THE OFFICIAL SEAL of 			)

THE CROWN ESTATE COMMISSIONERS	)

placed here was confirmed as authentic by:	)

[Slovak Republic attestation]