

To all interested parties

**Subject: Explanation no. 2 to the questions submitted in the second round of preparatory market consultations:**

During the second round of preparatory market consultations, our company was asked the questions listed below. We are sending you our answers to them:

**Question no. 1**

*„There are several unclear facts in the schedule. Method of marking beginnings and ends of the implementation of activities Marking the beginning of the implementation in a different way than the end. For example Z - beginning, K - end. This is not clear enough.“*

**Answer no. 1**

In explanation notes of schedule:

X means the beginning of the implementation on the first day of the given month and/or the end of the implementation on the last day of the given month.

**Question no. 2**

*„Items without start and end of implementation. Include only relevant items in the schedule. They should all have specified start and end dates of implementation.“*

**Answer no. 2**

The deadlines for some items were not given because of a lower priority for the procuring entity or because the item of the integration interface can potentially be replaced directly by functionality in the Platform.

**Question no. 3**

*„Dates in the schedule. The schedule should also be indicative in terms of deadlines. The beginning 01/2023 is now a thing of the past. It is a good habit to stick to a schedule for the start of implementation (effectiveness of the contract) plus a specific number of months from this date.“*

**Answer no. 3**

The schedule is indicative, with 1 month accuracy. The schedule will be linked to the validity of the contract (in the proces of public procurement).

**Question no. 4**

*„In the schedule, we assume that the dates will be shifted and calculated. From the signing of the contract.“*

**Answer no. 4**

Yes.

**Question no. 5**

*„Deadline for data analysis One month for data analysis for such extensive projects does not usually enter, only if it is a development project when the implementer already has previous knowledge and experience from working in customer environment. We suggest setting the duration of the data analysis to 2 to 3 months from the start of the project implementation.“*

**Answer no. 5**

We can accept the extension of the data analysis.

**Following answer number 5, our company adds an updated schedule to the other documents on this link:**

<https://josephine.proebiz.com/sk/promoter/tender/29581/document/list>

**We ask all interested parties to take into account only the schedule updated on February 16, 2023**