**Action's implementation technical progress (cumulated %)**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **2017** | | **2018** | | **2019** | | **2020** | | **2021** | | **2022** | | **2023** | | **2024** | |
| Action level | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR |
|  | 7 | 7 | 17 | 17 | 20 | 20 | 41 | 41 | 42 | 42 | 44 | 44 | 88 | 69 | 100 | 100 |
| Activity | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR |
| 1 | N/A | 0 | N/A | 0 | 1 | 1 | 27 | 27 | 29 | 29 | 31 | 31 | 86 | 62 | 100 | 100 |
| 2 | 37 | 37 | 85 | 85 | 95 | 95 | 95 | 95 | 95 | 95 | 95 | 95 | 95 | 95 | 100 | 100 |

**All the activities and the Action will achieve 100% of technical progress by their actual end dates**