Action's implementation technical progress (cumulated %)

|  | 2016 |  | 2017 |  | 2018 |  | 2019 |  | 2020 |  | 2021 |  | 2022 |  | 2023 |  | 2024 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Action level | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR |
|  | 0 | 0 | 4 | 4 | 7 | 7 | 10 | 10 | 15 | 15 | 52 | 55 | 79 | 78 | 87 | 83 | 100 | 100 |
| Activity | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR | Previous ASR | Current ASR |
| 1 | 0 | 0 | 3 | 3 | 11 | 11 | 19 | 19 | 26 | 26 | 76 | 76 | 93 | 93 | 100 | 94 | 100 | 100 |
| 2 | N/A | 0 | N/A | 0 | N/A | 0 | N/A | 0 | 30 | 30 | 70 | 70 | 80 | 80 | 90 | 90 | 100 | 100 |
| 3 | N/A | 0 | N/A | 0 | N/A | 0 | N/A | 0 | 0 | 0 | 30 | 30 | 70 | 70 | 80 | 80 | 100 | 100 |
| 4 | 0 | 0 | 60 | 60 | 60 | 60 | 60 | 60 | 60 | 60 | 60 | 60 | 60 | 60 | 60 | 60 | 100 | 100 |

All the activities and the Action will achieve 100% of technical progress by their actual end dates